PRIME™ v1.0 Sprint 6 — CCode Implementation Brief · v2.2 Fresh Start · Modular Architecture · C:\Dev\PRIME1.0\ 2026-05-26 · Pat Boulay · xFormative AI · INTERNAL

# 1. Context and Version Strategy

This is version 2.0 of the Sprint 6 CCode brief, superseding v1.0 dated 2026-05-24. The scope of Sprint 6 is unchanged but the execution strategy has changed fundamentally.

VERSION STRATEGY v0.9 = C:\Dev\PRIME\ (current codebase) Tag immediately: git tag v0.9 && git push origin v0.9 Remains fully operational. No new development. Used for daily trading workflow. v1.0 = C:\Dev\PRIME1.0\ (new directory, fresh start) All Sprint 6 and future development happens here. Modular architecture from day one. No GUI entanglement. ⚠ Never modify C:\Dev\PRIME\ during Sprint 6. It is the operational system.

The rationale: PRIME v0.9 has strong analytical intelligence built on a fragile operational foundation — scanners tied to the GUI, unreliable scheduling, no push delivery. Rather than retrofit v0.9, v1.0 is built clean with the Autonomous Operations architecture as the foundation. Sprint 6 features (DK-001, TF-001 Ph.3, IDX-001) are built natively into v1.0 rather than added to v0.9 and later migrated.

Reference document: PRIME_AutonomousOps_Requirements_2026-05-26_v1.0.docx defines the full Tier B/C architecture that v1.0 is being built toward.

# 2. v1.0 Modular Architecture

The defining architectural rule of v1.0: the GUI is a consumer of modules, never the host of logic. No scanner, factor evaluator, advisor, or database operation lives inside a GUI file. The dependency arrow always points upward — modules never import from prime_gui/.

| Module | Responsibility | Contents |
| --- | --- | --- |
| prime_scanners/ | One file per strategy | prime_uoa_scanner.py, prime_pead_scanner.py, prime_mts_scanner.py, prime_srs_scanner.py, prime_psa_scanner.py, prime_index_scanner.py. Zero GUI imports. Each runs standalone. |
| prime_intelligence/ | Signal evaluation | prime_trade_factors.py, prime_claude_advisor.py, prime_dark_pool.py. All factor evaluation and AI advisory logic lives here. |
| prime_data/ | Database layer | prime_db.py (all DB access). prime_trade_log.py (trade record model). No other module touches the DB directly. |
| prime_notifications/ | Push delivery | prime_notifier.py, prime_digest.py. Notification schema, channel routing, delivery logging. |
| prime_ops/ | Operational health | prime_scheduler.py, prime_health_monitor.py. Scheduler registration, heartbeat, health table writes. |
| prime_trading/ | Order management | prime_schwab.py, prime_mata.py. All broker interaction. No scanner imports this directly. |
| prime_gui/ | UI layer | prime_gui_app.py and all tab files. Imports from modules above. Never imported by modules below. |
| prime_config/ | Configuration | prime_config.py. Reads config.json and ops_config.json. Single source of truth for all settings. |
| tests/ | Test suite | One test file per module. Smoke tests run after every item commit. |

This structure is the scaffold. CCode creates all directories and __init__.py files in Item 0 before writing a single line of feature code. Every subsequent item places code in the correct module. No exceptions.

Architectural rules — enforced on every file:

- prime_scanners/ files: no imports from prime_gui/. Runnable standalone: python prime_scanners/prime_uoa_scanner.py

- prime_intelligence/ files: no imports from prime_gui/ or prime_scanners/. Pure evaluation logic.

- prime_data/ files: the only layer that imports sqlite3 or any DB library. All other modules call prime_data functions.

- prime_gui/ files: may import from any module layer. Nothing imports from prime_gui/.

- All configuration read through prime_config/prime_config.py. No hardcoded paths, schedules, or credentials anywhere.

# 3. Sprint 6 Scope

| # | Item | Description | Priority |
| --- | --- | --- | --- |
| 0 | Scaffold | Create C:\Dev\PRIME1.0\ with full modular directory structure, base config, and passing test harness | Required first |
| 1 | FIX-4 (port) | Diagnose price_at_scan bug in v0.9, implement correctly in v1.0 prime_data layer | P1 |
| 2 | Schwab Reconcile | Headless reconciler in prime_trading/prime_schwab.py — auto-close OPEN trades with no Schwab position | P1 |
| 3 | CIL-PRIME-DK-001 | Dark Pool Scanner in prime_intelligence/prime_dark_pool.py | P2 |
| 4 | TF-001 Ph.3 | MTS + SRS factor sets in prime_intelligence/prime_trade_factors.py + Trade Mgmt Panel in prime_gui/ | P2 |
| 5 | CIL-PRIME-IDX-001 | Index scanner in prime_scanners/prime_index_scanner.py + factor set | P2 |

Item 0 (Scaffold) is not optional. CCode must complete the scaffold and confirm the test harness passes before writing any feature code. This is the architectural contract for v1.0.

# 4. Standing Rules for v1.0

| Rule | Requirement |
| --- | --- |
| One DB | prime_trades.db in C:\Dev\PRIME1.0\data\. All access through prime_data/prime_db.py. |
| One P&L helper | All P&L via pnl_for_row() / pnl_unrealized() in prime_intelligence/prime_pnl.py. |
| Broker | Schwab / ThinkOrSwim only. All broker calls in prime_trading/prime_schwab.py. |
| Claude API | Advisory only. Never blocks trade entry. Failure returns graceful fallback. Model: claude-opus-4-5. |
| Trade mode | PAPER default. No LIVE entries without explicit Pat Boulay authorization. |
| Config | All settings in config.json and ops_config.json. Read via prime_config.py. Never hardcoded. |
| git | C:\Dev\PRIME1.0\ is a new git repo. config.json excluded from first commit. Push to a new GitHub repo or new branch — Pat to specify. |
| Commit discipline | One commit per completed item. Tag on sprint completion: v1.0-sprint6. Push after each item. |

# 5. Item 0 — Scaffold (Execute First)

CCode creates the full v1.0 directory structure before any feature work. This item has no feature code — only structure, configuration stubs, and a passing test harness.

## 5.1  Directory Structure

Create the following at C:\Dev\PRIME1.0\:

C:\Dev\PRIME1.0\

prime_scanners\        (UOA, PEAD, MTS, SRS, PSA, Index scanners)

prime_intelligence\    (trade factors, Claude advisor, dark pool)

prime_data\            (DB layer, trade log model)

prime_notifications\   (notifier, digest)

prime_ops\             (scheduler, health monitor)

prime_trading\         (Schwab, MATA)

prime_gui\             (app, all trader tabs)

prime_config\          (config reader)

tests\                 (one test file per module)

data\                  (prime_trades.db lives here)

scan_results\          (scanner output files)

logs\                  (run logs)

config.json            (excluded from git)

ops_config.json        (scheduler config, excluded from git)

requirements.txt

README.md

.gitignore             (config.json, ops_config.json, __pycache__, *.pyc, data/)

## 5.2  Base Files

- Each directory gets __init__.py.

- prime_config/prime_config.py: reads config.json and ops_config.json, exposes typed config object. Raises clear error if required keys missing.

- prime_data/prime_db.py: initializes prime_trades.db with schema matching v0.9 prime_trade_log table plus new prime_ops_health table.

- requirements.txt: all dependencies pinned to versions matching v0.9.

- README.md: project overview, setup instructions, module map.

- .gitignore: config.json, ops_config.json, __pycache__/, *.pyc, data/, logs/.

## 5.3  Test Harness

- tests/test_scaffold.py: verifies all directories exist, all __init__.py present, config loads without error, DB initializes cleanly.

- All tests pass before CCode commits Item 0.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 0.1 | C:\Dev\PRIME1.0\ created with all 9 module directories plus data/, scan_results/, logs/. | [ ] |
| 0.2 | All directories contain __init__.py. | [ ] |
| 0.3 | prime_config.py loads config.json without error (using v0.9 config.json as template). | [ ] |
| 0.4 | prime_db.py initializes prime_trades.db with prime_trade_log and prime_ops_health tables. | [ ] |
| 0.5 | tests/test_scaffold.py passes with zero failures. | [ ] |
| 0.6 | git init, initial commit (no config.json), .gitignore verified. | [ ] |

# 6. Phase A — Diagnosis and P1 Items

After Item 0 scaffold is committed, Phase A proceeds. Same checkpoint rule as v1.0 brief: CCode completes Phase A and issues findings report before proceeding to Phase B.

## 6.1  Item 1 — FIX-4 (Port to v1.0)

| Field | Value |
| --- | --- |
| Item ID | FIX-4 (v1.0 port) |
| Source | Inspect C:\Dev\PRIME\ (v0.9) to diagnose the bug. Implement correctly in v1.0. |
| Target file | prime_data/prime_db.py and whichever scanner writes price_at_scan |

- Inspect v0.9 codebase to understand the price_at_scan bug — when it is missing or zero and what the correct value should be.

- Implement price_at_scan capture correctly in v1.0 from the start. It is captured at scan time by the scanner and passed to prime_data for storage. Never derived after the fact.

- Add test: tests/test_price_at_scan.py — verifies field is non-null and non-zero for simulated trade records.

- Include diagnosis in Phase A findings report.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 1.1 | price_at_scan non-null and non-zero for all simulated trade records in v1.0 DB. | [ ] |
| 1.2 | price_at_scan captured by scanner at signal time, stored via prime_data layer. | [ ] |
| 1.3 | tests/test_price_at_scan.py passes. | [ ] |

## 6.2  Item 2 — Schwab Reconciler

| Field | Value |
| --- | --- |
| Item ID | Schwab Reconcile |
| Target file | prime_trading/prime_schwab.py |
| Trigger | Headless — runs on schedule and on-demand. No GUI required. |

- Implement get_positions() call to Schwab API in prime_trading/prime_schwab.py.

- Implement reconcile_open_trades(): query prime_data for OPEN records, compare against Schwab holdings, auto-close where Schwab shows no position.

- Auto-closure writes: status=CLOSED, close_reason=SCHWAB_RECONCILE, close_date=today via prime_data layer.

- Ambiguous records (partial fill, pending settlement) flagged, not auto-closed.

- All closures logged to prime_ops_health table.

- Runnable standalone: python prime_trading/prime_schwab.py --reconcile

- Schwab API failure exits gracefully, logs to prime_ops_health, does not crash.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 2.1 | OPEN records with no Schwab position auto-closed with close_reason=SCHWAB_RECONCILE. | [ ] |
| 2.2 | Reconciler runs standalone from command line without GUI. | [ ] |
| 2.3 | Closures logged to prime_ops_health with timestamp and symbol. | [ ] |
| 2.4 | Ambiguous records flagged, not auto-closed. | [ ] |
| 2.5 | Schwab API failure exits gracefully with logged error. | [ ] |

## 6.3  SRS Scanner Inventory

- Inspect C:\Dev\PRIME\ for prime_srs_scanner.py or equivalent SRS scanner logic.

- Report in Phase A findings: file found or not, completion state, wiring status.

- If found and complete: port to prime_scanners/prime_srs_scanner.py in v1.0, confirm it runs standalone.

- If found but partial, or not found: note full build required in Phase B. Pat Boulay authorizes before build begins.

CHECKPOINT — Required Before Phase B Phase A Findings Report must cover: • FIX-4: diagnosis summary, fix implemented in v1.0, ACs passed • Schwab Reconcile: implementation complete, ACs passed • SRS Scanner: state in v0.9, ported or build-required status in v1.0 • Scaffold: all Item 0 ACs confirmed passing ⚠ Do not proceed to Phase B until Pat Boulay reviews and authorizes.

# 7. Phase B — Build Items

All Phase B items are built in v1.0 modules. Feature logic belongs in the module layer (prime_scanners/, prime_intelligence/). GUI panels belong in prime_gui/. The two layers are wired together but the logic is never inside the GUI file.

## 7.1  Item 3 — Dark Pool Scanner (CIL-PRIME-DK-001)

| Field | Value |
| --- | --- |
| Item ID | CIL-PRIME-DK-001 |
| Target file | prime_intelligence/prime_dark_pool.py |
| Spec | PRIME Trade Intelligence Paper v1.0, Section 5 |

Implement DarkPoolScanner class in prime_intelligence/prime_dark_pool.py. See v1.0 Sprint 6 brief (v1.0 dated 2026-05-24) Section 4.1 for full spec — data sources, manipulation patterns, and integration rules are unchanged. The only change is the file location and the fact that it has no GUI dependency.

- evaluate(symbol, signal) method returns DarkPoolEvaluation object: flags, flag_count, suspect, nullified, rationale.

- Called by prime_intelligence/prime_trade_factors.py as part of nullifier evaluation.

- Result stored via prime_data layer in prime_trade_log.dark_pool_eval JSON field.

- Standalone test: tests/test_dark_pool.py — verify all three manipulation patterns detected correctly on synthetic data.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 3.1 | DarkPoolEvaluation produced for every new UOA and PEAD signal. | [ ] |
| 3.2 | All five data source proxies implemented or stubbed with TODO. | [ ] |
| 3.3 | All three manipulation patterns evaluated per signal. | [ ] |
| 3.4 | SUSPECT + ST = NULLIFIED per integration rule. | [ ] |
| 3.5 | Two or more flags = hard NULLIFIED regardless of duration. | [ ] |
| 3.6 | dark_pool_eval stored in prime_trade_log via prime_data layer. | [ ] |
| 3.7 | NULLIFIED status surfaced in Trade Management Panel nullifier display. | [ ] |
| 3.8 | Scanner failure falls back to CLEAR with warning flag — never blocks entry. | [ ] |
| 3.9 | tests/test_dark_pool.py passes. | [ ] |

## 7.2  Item 4 — TF-001 Phase 3: MTS + SRS Factor Sets

| Field | Value |
| --- | --- |
| Item ID | TF-001 Phase 3 |
| Target files | prime_intelligence/prime_trade_factors.py (logic) + prime_gui/ tabs (panels) |
| Depends on | Item 3 (DK-001) must be complete — dark pool nullifier wired into both factor sets |
| SRS scope | Determined by Phase A SRS inventory findings |
| Spec | PRIME Trade Intelligence Paper v1.0, Sections 2–4, Phase 3 |

Implement evaluate_mts() and evaluate_srs() in prime_intelligence/prime_trade_factors.py following the same five-category structure as UOA and PEAD. See v1.0 brief (2026-05-24) Section 4.2 for full factor set specs — unchanged. Wire DK-001 nullifier from prime_intelligence/prime_dark_pool.py into both.

- Trade Management Panel for MTS and SRS added to respective tabs in prime_gui/. Panel logic calls prime_intelligence functions — no factor evaluation inside the GUI file.

- Claude advisory generated at signal time via prime_intelligence/prime_claude_advisor.py — not at UI-open time.

- trade_factors JSON stored via prime_data layer.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 4.1 | evaluate_mts() in prime_trade_factors.py, all five factor categories populated. | [ ] |
| 4.2 | evaluate_srs() in prime_trade_factors.py (scope per Phase A). | [ ] |
| 4.3 | DK-001 nullifier integrated into both MTS and SRS evaluation. | [ ] |
| 4.4 | Trade Management Panel on MTS tab — logic in prime_intelligence, wired to GUI. | [ ] |
| 4.5 | Trade Management Panel on SRS tab. | [ ] |
| 4.6 | Claude advisory generated at signal time, stored before GUI opens. | [ ] |
| 4.7 | trade_factors JSON stored via prime_data layer for all new MTS and SRS trades. | [ ] |
| 4.8 | No factor evaluation logic inside any prime_gui/ file. | [ ] |

## 7.3  Item 5 — Index Strategies (CIL-PRIME-IDX-001)

| Field | Value |
| --- | --- |
| Item ID | CIL-PRIME-IDX-001 |
| Target files | prime_scanners/prime_index_scanner.py + prime_intelligence/prime_trade_factors.py |
| Spec | PRIME Trade Intelligence Paper v1.0, Phase 3 |

- Inspect v0.9 for any existing index scanner stub before building. Report to Pat Boulay if found.

- Implement prime_scanners/prime_index_scanner.py — standalone, headless, runnable from command line. Primary targets: SPY, QQQ, IWM.

- Implement evaluate_index() in prime_intelligence/prime_trade_factors.py.

- DK-001 nullifier integrated — block print vs. options direction is particularly significant for index instruments.

- Trade Management Panel in prime_gui/.

| # | Acceptance Criterion | Pass? |
| --- | --- | --- |
| 5.1 | prime_index_scanner.py runs standalone, produces signals for SPY/QQQ/IWM. | [ ] |
| 5.2 | evaluate_index() in prime_trade_factors.py, all five factor categories. | [ ] |
| 5.3 | Trade Management Panel on index tab, live-updating exit triggers. | [ ] |
| 5.4 | DK-001 nullifier integrated. | [ ] |
| 5.5 | Claude advisory generated at signal time. | [ ] |
| 5.6 | trade_factors JSON stored via prime_data layer. | [ ] |

# 8. Commit and Repository Discipline

- New git repo at C:\Dev\PRIME1.0\ — Pat to specify whether new GitHub repo or new branch on existing remote.

- First commit: scaffold only (Item 0). config.json and ops_config.json excluded from first commit and every subsequent commit.

- One commit per completed item with message referencing item ID and ACs passed.

- Smoke test all ACs before each commit.

- Push to remote after each item commit. Do not batch.

- Sprint tag on completion: v1.0-sprint6

- v0.9 repo (C:\Dev\PRIME\): tag v0.9 at start of session, then no further commits.

# 9. Deferred Items and Future Strategy Roadmap

| Item | Notes |
| --- | --- |
| Task Scheduler registration for all scanners | Ops Sprint 1 — Scanner Liberation |
| prime_notifications/ — push delivery | Ops Sprint 2 |
| prime_ops/ — health monitor + dashboard | Ops Sprint 2/3 |
| UOA-ENH-002, ML-17, ML-18 | Sprint 7+ |
| CIL-091, CIL-095, CIL-086, CIL-TS-001 | Sprint 7+ |
| Options Trading (single-name + index) | Post Tier B — own scanner module (prime_scanners/prime_options_scanner.py) + factor set. Architecture must not preclude this. |
| Crypto Trading | Post Tier B — own scanner module (prime_scanners/prime_crypto_scanner.py) + factor set. Architecture must not preclude this. |
| UII — Unusual Institutional Interest | Status TBD — inspect v0.9 for existing logic. Port or build in v1.0 post Sprint 6. |

Prepared by Claude (Anthropic) in collaboration with Pat Boulay  ·  xFormative AI  ·  2026-05-26  ·  v2.2